STATE OF CONNECTICUT

DEPARTMENT OF ECONOMIC

AND COMMUNITY DEVELOPMENT

STATE HISTORIC PRESERVATION OFFICE

BIDDING, CONTRACTING & CONSTRUCTION GUIDELINES

FOR STATE PROGRAMS

Revision: January 2013

CATHERINE H. SMITH

COMMISSIONER

CHRISTOPHER BERGSTROM

DEPUTY COMMISSIONER

# TABLE OF CONTENTS

PAGE

1)  Categories of Work………………………………………………………………….3

2)  Conflict of Interest Notice……….………………………………………….............3

3)  Bid Package Submission Requirements.……………………………………………3

4)  Project Guidelines for State Programs at $250,000 or Less……………...…………3

5)  Predevelopment Phase Requirements……………………………………………….4

6)  Advertising the Project…………...………………………………….……………...5

7)  Material and Services …………………………………………….……………........5

8)  CHRO Requirements.……………………………………………………………….5

9)  Bonds/Certified Checks ……………………………………………………....…….6

10)  Insurance……………………………………………………………………….…..7

11)  Prevailing Wage Rates……………………………………………………….…….7

12)  Prequalifying Bidders…………………………………………………………..….7

13)  Construction Managers in Place of General Contractors………………………..…8

14)  Documents to be Forwarded to DECD at Completion of Bidding…….……….….8

15)  Selecting the General Contractor……………………………………………….….8

16)  Documents to be Forwarded to DECD Once General Contract is Executed………9

17)  Grantee Responsibilities………………………..………………………………….9

18)  Miscellaneous…………………..………………………………………………….10

19)  Modifications of the Selection Process……………………………………………10

20)  Attachments……………………………………………………………………….10

a)  Competitive Bidding Guidance for Economic Development Projects…..11-12

- State Seal, DECD Logo, and State Sign Template………………...……13-14

- CHRO Contract Compliance Regulations Notification to Bidders Form..15-19

- Construction Monitoring Procedures…………………………………….20-24

- CATEGORIES OF WORK

INTENTIONALLY OMITTED FOR SHPO PROJECTS

- Minor Construction/Renovation: Single trade tasks and/or non-complex construction with a total value of $100,000 or less.

- Major Construction/Renovation: multiple-interrelated trade tasks and/or complex construction with a total value of over $100,000.

- CONFLICT OF INTEREST NOTICE

Members and relations of the governing body and/or staff of the grantee shall be prohibited from receiving contracts for material or services related to the Construction/Renovation.

- BID PACKAGE SUBMISSION REQUIREMENTS:

- All construction plans, specifications, and instructions to bidders must be prepared by a licensed professional Historical Architect who meets the Secretary of the Interior’s Professional Qualification Standards and has been approved by the State Historic Preservation Office (SHPO).

- A draft bid package, including plans and specifications must be submitted to the Department of Economic and Community Development (DECD) for review not less than two weeks prior to advertisement.  The project design professional should submit a project cost estimate as part of the package.

- INTENTIONALLY OMITTED FOR SHPO PROJECTS.

- The Bid Package must include the attached document “CHRO Contract Compliance Regulations Notification to Bidders” form.

- The Bid Package should clearly state the terms and conditions for bidding the project including the submission of the “CHRO Contract Compliance Regulations Notification to Bidders” form.  Bids not including this form should be considered incomplete and rejected.

- INTENTIONALLY OMITTED FOR SHPO PROJECTS.

- BIDDING, CONTRACTING & CONSTRUCTION REQUIREMENTS FOR STATE PROGRAMS AT $250,000 OR LESS

Unless notified by DECD, for projects with a total project cost of $250,000 or less, the grantee will be required to certify that the project is in compliance with DECD design, bidding, contracting and construction monitoring requirements.  Unless specifically waived by DECD, the grantee’s design professional must have the proper professional credentials, i.e. professional engineer or registered architect.  It will be the responsibility of the grantee to certify and submit the appropriate documentation during the pre-bid phase, construction phase and close-out phase of the project.  The grantee will be required to provide the DECD with the following signed certification documents along with the bid documents:

- Construction Bid Package, Drawings, and Specifications Compliance Certification (page 23)

- Construction Monitoring & Close-out Compliance Certification (page 24)

If the grantee has any questions, concerns, comments regarding this process or needs assistance in carrying out these requirements, please feel free to contact the Construction Grant Coordinator.

5.	PREDEVELOPMENT PHASE REQUIREMENTS

- Floodplain - The FEMA Flood Insurance Rate Map (FIRM) of the project boundary must be reviewed by the project design professional during the design phase.  If the project proposes an activity within or affecting a floodplain or that impacts storm drainage facilities, the DECD must submit a Flood Management Certification to DEEP (C.G.S. 25-68b through 25-68h).  The grantee’s design professional will be responsible for preparing the application and submission to DECD for review and subsequent certification to DEEP.  DECD will not approve or fund any construction activities until certification has been accepted by the DEEP.  When Flood Management Certification is required, it must be approved prior to the completion of the bid package.

- Historic Considerations – Projects involving the renovation, rehabilitation, or additions to Historic buildings or sites will require consultation with the State Historic Preservation Office(SHPO). Documentation of such consultation and approval by SHPO will be required. This has been completed as part of the review of your application.

- Hazardous Materials – It is the grantee’s responsibility to investigate the possible existence of hazardous materials and evaluate their impact on the proposed project. Hazardous materials include, but are not limited to, lead based paint, asbestos containing materials, PCBs etc. If hazardous materials are present on the project site or in existing buildings, appropriate mitigation, remediation must be included in the scope of work, plans and specifications.

- Approvals – The grantee shall review any factors in conflict with the use of the site or the planned project on the site to be developed or rehabilitated (e.g. building lines, zoning regulations, local ordinances, codes or other pertinent regulations or restrictions). Particular attention should be given to projects that will involve a change in use. The grantee shall obtain all necessary local, state, federal and utility companies' approvals and any special permits, variances or waivers that may be required.

6.	ADVERTISING YOUR PROJECT

- Notify DECD of the Bid Opening date, time, and location as soon as it is determined.

- DECD grantee must run a notice in the Public Notices section of one newspaper with broad circulation such as the Hartford Courant, Waterbury Republican, Bridgeport Post, New Haven Register, Norwich Bulletin, or the Stamford Advocate.  The ad must end with the following statement:

“An Affirmative Action/Equal Opportunity Employer.  Minority/Women's Business Enterprises are encouraged to apply.”

The ad must also include the following statements:

“Partial funding for this project is provided by Connecticut’s Historic Restoration Fund”

“All work must meet the Secretary of the Interior's Standards for the Treatment of Historic Properties and be approved by the State Historic Preservation Office”

“A mandatory walkthrough/pre-bid meeting will be held on DATE and TIME”

- The notice must run for at least two (2) days.

- DECD recommends but does not require the applicant also run a notice in the Public Notices section of a local newspaper.  Trade media may also be used for placing project notices.  Examples of such media are below.

  - F.W. Dodge Reports (1-800-393-6343); or www.dodge.construction.com

  - New England Construction News/CDC News (888-281-5593), or www.cdcnews.com

  - The Blue Book www.thebluebook.com

- In cases where the total project cost is below $100,000, bids may be solicited by letter, fax or email.  However, the DECD grantee must solicit at least three quotations for such project.

- Please refer to the DECD Competitive Bidding Guidance for Economic Development Projects (Attachment A) for additional information to determine whether a project’s construction contract needs to be publicly advertised for competitive bidding.

7.	MATERIAL AND SERVICES

- Many State Department of Administrative Services (DAS) service contracts are available to municipalities for use at the following site:

http://www.biznet.ct.gov/SCP_Search/Default.aspx?AccLast=1

- In cases where the total estimated material cost is below $25,000, fax, email or letter solicitation for prices is acceptable.  However, the DECD grantee must solicit at least three quotations for material.

8.	CHRO REQUIREMENTS

- The grantees and their contractors will need to comply with 4a-60 and 4a-60a of the Connecticut General Statutes (C.G.S.) and Sections 46a-68j-21 through 43 of the Regulations of Connecticut State Agencies.  The above statutes and regulations require the grantee to “aggressively solicit the participation of legitimate minority business enterprises as bidders, contractors, subcontractors and suppliers of materials.” on projects.  Consult your Architect or call the Project Manager for assistance.

- All bidders must complete, sign, and return the “CHRO Contract Compliance Regulations Notification to Bidders” form to the grantee at the time of bid opening.  Bids not including this form should be considered incomplete and rejected.  This form is attached, and can also be found at:

http://www.ct.gov/chro/lib/chro/pdf/notificationtobidders.pdf

- Federal Financing (EDA, UD, CDBG, etc.) carries its own Minority/Women's contracting requirements. The DECD grantee must comply.  The granting sources will provide instructions.

9.	BONDS/CERTIFIED CHECKS

- Municipalities

  - Municipalities must require bid bonds (5% minimum) for contracts exceeding $50,000 or subcontracts exceeding $50,000 (C.G.S. 49-41).

  - Municipalities must require a Performance Bond for contracts exceeding $25,000 or a subcontract exceeding $50,000 (C.G.S. 49-41).

  - Municipalities must require a Labor & Material Payment Bond for contracts exceeding $100,000.

  - If a construction manager is employed, each subcontract exceeding $100,000 shall be bonded or a certified check required.

- Private Non-Profit Projects

  - Where the general contract exceeds $100,000, the grantee shall require bid bonds or certified checks from the general contractor.

  - Contracts less than $100,000;

- The grantee shall negotiate a payment schedule with the contractor.  The payment schedule shall ensure that the contractor has provided the grantee with sufficient guarantees to ensure project completion.

- The grantee shall secure lien waivers if Subcontractors are employed.  Consult your architect.

- The grantee shall provide written notification to the DECD in order to meet these requirements for contracts less than $100,000.

10.	INSURANCE

- The project’s Assistance Agreement between the DECD and the Grantee should be followed for insurance requirements.

- Contractor's Certificate of Insurance shall be required.  The grantee is responsible for insuring that the levels are adequate.

- State of Connecticut shall be listed as an additional insured.

- Builder's Risk Insurance should be obtained either through the general contractor or grantee's agent.  A copy of the Builder’s Risk Certificate should be provided to DECD with the State of Connecticut listed as A.T.I.M.A.

- The DECD grantee Liability Insurance should be checked, especially if clients will be receiving services at the facility while construction is taking place.  The grantee should ensure the existing coverage is adequate.  If not, a rider should be secured.

- The “Hold Harmless” endorsement of the insurance shall include the interest of the municipality and the State of Connecticut.  The Contractor and Subcontractors and other interests shall be so named.  This policy shall insure against all risks of physical damages except as modified by the contract documents and subject to the normal all risk exclusions.

11.	WAGE RATES

- Municipal grantees shall pay the prevailing wage rates on projects: (a) where the total cost of all work to be performed by all contractors and subcontractors in connection with new construction is $400,000 or more; and (b) where the total cost of all contractors and subcontractors for remodeling, refurbishing, rehabilitation, and repair is $100,000 or more (C.G.S. 31-53(g)).  The State Department of Labor's Wage and Workplace Standards Division (860-263-6549) will assist the DECD grantee in determining the prevailing wage rate.

- Where federal funds are involved, Davis-Bacon Act rates may apply.  Consult funding source.

###### 12.	PREQUALIFYING BIDDERS

- Municipal contracts for the construction or renovation of a public works project, where the estimated value is $500,000 or greater, may need to comply with C.G.S. Sec. 4b-91.  In such cases the contractors must be pre-qualified by the State of Connecticut Department of Administrative Services (DAS).

- It is permissible to use AIA form A305, Contractor's Qualification

Statement, as a prerequisite to bidding, provided prequalification

does not prevent minority/women owned firms from bidding.  Consult

your architect.

13.	CONSTRUCTION MANAGERS IN PLACE OF GENERAL CONTRACTORS

The DECD grantee may employ a construction manager, but if this management method is used, each subcontract must be bid employing the same procedures outlined above with a minimum of three bids for each subcontractor, advertising for each and compliance with minority regulations.  Any specific construction trade work to be conducted by the construction manager requires DECD pre-approval.

14.	DOCUMENTS TO BE FORWARDED TO DECD AT COMPLETION OF BIDDING:

- Completed bid tabulation and a complete copy of the three lowest responsive bids.

- Signed copies of the "CHRO Contract Compliance Regulations Notification to Bidders” form from the three lowest responsive bids.

- Copies of the bid bonds/certified checks from the three lowest responsive bidders.

- A copy of advertisements soliciting bids and/or publisher’s affidavit from newspapers.

- A final copy of bid addendums (if any).

- Project design professional’s letter of recommendation and grantee’s letter of award for acceptance of the lowest responsible bidder.

15.	SELECTING THE GENERAL CONTRACTOR

- Lowest Responsible and Qualified Bidder:  As used in this section, “lowest responsible and qualified bidder” means the bidder whose bid is the lowest of those bidders possessing the skill, ability and integrity necessary to faithfully perform the work.  Should the grantee reject the lowest bidder as not responsible and/or not qualified, the grantee shall immediately notify DECD of the reasons for the rejection and request DECD concurrence.  The Commissioner of DECD shall at his/her discretion either approve or deny the grantee’s rejection.  The grantee agrees to hold DECD harmless from any and all claims by rejected bidders.

- Competitive Bidding - Contracts greater than $100,000 for DECD–sponsored projects:  The grantee will give full opportunity for free, open and competitive bidding for each contract calling for installation, construction, reconstruction, demolition, removal, site improvement work or other similar work.  The grantee will ensure the advertisement or call for bids for each such contract and will provide adequate competition. The award of such contract, when made, will be made by the grantee as soon as practicable to the lowest responsible and qualified bidder.

- In the event that the grantee does not believe the lowest bidder, as defined in “a” above, to be responsible and qualified, the grantee will notify DECD requesting their concurrence in its choice before executing the general contract.  In the event that there are less than three bidders, the grantee shall inform the department and request instructions.

- Individual physical development contracts under $10,000 in value shall not be subject to competitive bid requirements.

- The applicant must notify DECD before the contract is executed.

16.	DOCUMENTS TO BE FORWARDED TO DECD ONCE THE GENERAL

CONTRACT HAS BEEN EXECUTED

- One copy of executed contract and grantee's authority to execute (Board Resolution, etc.)

- Notice to Proceed

- Copy of Performance Bond, Labor and Material Payment Bond, and Power of Attorney for Surety (unless under $100,000).

- Certificate of Insurance from general contractor covering liability and workers’ compensation and builder’s risk.

17.	GRANTEE RESPONSIBILITY

## DECD shall review project documents to ensure consistency with project goals, department standards and technical correctness.  However, it is the responsibility of the grantee, its architect and its Attorney to ensure that the documents are technically correct, complete and, where necessary, protect the grantee and the State of Connecticut from any and all claims.

## The grantee will comply with all relevant local, state and federal regulations, and comply with all standard contracting practices to safeguard the interests of the grantee and the state including, but not limited to, contractor performance, security, insurance, permits, and inspections.

    - The grantee shall erect a suitable sign attributing funding to State of Connecticut’s Historic Restoration Fund, Governor,  Department of Economic and Community Development, and Commissioner.  A sign template is attached to this document.

18.	MISCELLANEOUS

- Change Orders: SHPO must approve all changes in the scope of work to determine if the work meets the Secretary of the Interior’s Standards for the Treatment of Historic Places.  Please submit an AIA Change Order form with a narrative of the reasons for the request as well as photographs of the project area for SHPO review.

- Vendor Payments: DECD does not approve or disapprove payments to Contractors.  Copies of each approved Payment Application shall be sent to the department.

- Retainage:  If the contractor has provided Contractor’s Affidavit of Release of Liens (AIA form G706A) and lien waivers from major subcontractors and suppliers, a contractor may request the balance of retainage.  If these documents are not provided, retainage can not be paid until 91 days after the date on the Certificate of Substantial Completion.

19.	MODIFICATIONS OF THE SELECTION PROCESS

DECD approval is required for any modification or change to the bidding or selection process.

20.	ATTACHMENTS

a)  Competitive Bidding Guidance for Economic Development Projects

- State Seal, DECD Logo, and State Sign Template.

- CHRO Contract Compliance Regulations Notification to Bidders Form.

- Construction Monitoring Procedures.

DEPARTMENT OF ECONOMIC AND COMMUNITY DEVELOPMENT

Competitive Bidding Guidance for Economic Development Projects

# Definitions

The following are useful definitions for reference.

Public Building (section 1-1(e) cgs): “…shall include a statehouse, courthouse, townhouse, arsenal, magazine, prison, community correctional center, almshouse, market or other building belonging to the state, or any town, city, borough in the state, and any church, chapel, meetinghouse, or other building generally used for religious worship, and any college, academy, schoolhouse or other building generally used for literary instruction.”

Public Works Contract (section 46a-68b cgs): “…means any agreement between any individual, firm or corporation and the state or any political subdivision of the state other than a municipality for construction, rehabilitation, conversion, extension, demolition or repair of a public building, highway or other changes or improvements in real property, or which is financed in whole or in part by the state, including, but not limited to, matching expenditures, grants, loans, insurance or guarantees.”

Competitive Bidding (the Architect’s Handbook of Professional Practice, Vol. 2, AIA 1987): Competitive bidding seeks to find the lowest reasonable price for the project through competition for the work.  The theory is that many interested contractors have access to the project and that head-to-head competition will produce the best possible price consistent with marketplace conditions.

# General

- The Economic Development and Manufacturing Assistance Act (MAA) and the Urban Action (UA) statutes do not provide guidance on the applicability of publicly advertised competitive bidding of construction projects.  The guidance detailed below establishes agency policy regarding the use of publicly advertised competitive bid for DECD sponsored projects.

- It is DECD’s policy to maximize the benefits derived from the use of public funds and to protect these funds from inappropriate use.

- All major contracts for construction should be procured through a competitive process.  Competitive bidding is a standard practice within the construction industry.  Competition provides numerous benefits such as:

  - Cost savings to the client and state

  - Fair competition for construction contracts

  - Ensuring the use of qualified contractors

- Construction bids can be obtained through a non-publicly advertised competitive process or through a publicly advertised process.

# Guidance

The nature of the project and the organization of DECD’s client determine whether a project’s construction contracts are publicly advertised for competitive bidding.

Publicly advertised competitive bidding may also be appropriate for certain clients and/or projects.  A public competitive process will help the client locate qualified firms and establish a market rate for the improvements.

Please refer to the table below as a guide for compliance with the contract solicitation process.

| Client Category | Project Category | Public Competitive Bid | Competitive Bid |
| --- | --- | --- | --- |
| Financial assistance to for-profit corporation for WC, M&E, Training, etc | private | No | No |
| Financial assistance to for-profit corporation for building, site or infrastructure improvements | private | No | Recommended |
| Financial assistance to not-for-profit corporation for building, site or infrastructure improvements when acting on behalf of a municipality | public | Yes | Yes |
| Financial assistance to not-for-profit corporation for building, site or infrastructure improvements when acting on behalf of a municipality | private | Recommended | Local Procurement Process |
| Financial assistance to not-for-profit corporation for building, site or infrastructure improvements when acting for their own interests where state funding is less than 25% of the total project cost | private | Highly Recommended | Yes |
| Financial assistance to not-for-profit corporation for building, site or infrastructure improvements when acting for their own interests where state funding is greater than 25% of the total project cost | private | Yes | Yes |
| Financial assistance to municipalities for construction/improvements of public infrastructure/public land | public | Yes | Yes |

# PROJECT SIGN – ECONOMIC & COMMUNITY DEVELOPMENT

STATE SEAL

DECD LOGO

CONSTRUCTION MONITORING PROCEDURES

Construction Monitoring covers the development phases of projects from pre-bid activities through construction contract administration to final construction closeout. Functions include oversight of bidding, bid tabulation and recommendation of the lowest responsible bidder, coordination with pre and post bid meetings, review of construction contract documents, review of payment requisitions, change orders, shop drawings as well as construction inspection.

The SHPO Construction Grant Coordinator is the department’s technical support regarding the management and administration of construction projects funded by the State of Connecticut’s Historic Restoration Fund.  It will be the responsibility of the grantee to submit the documents listed below, when applicable, to DECD.  Electronic submissions are preferred.  In addition to electronic submissions, hard copies of certain documents may also be requested.

DECD will determine the extent of state monitoring, oversight and technical assistance for sponsored projects based on factors including estimated total project cost, project complexity and capacity of the applicant.  DECD will notify the applicant of monitory requirements prior to the closing of the state assistance agreement.

Unless notified by DECD, for projects with a total project cost of $250,000 or less, the grantee will be required to certify that the project is in compliance with DECD design, bidding, contracting and construction monitoring requirements.  Unless specifically waived by DECD, the grantee’s design professional must have the proper professional credentials, i.e. professional engineer or registered architect.  It will be the responsibility of the grantee to certify and submit the appropriate documentation during the pre-bid phase, construction phase and close-out phase of the project.  The grantee will be required to provide the DECD with the following signed certification documents once the bid package has been prepared and once the construction contract has been executed:

- Construction Bid Package, Drawings, and Specifications Compliance Certification (page 23)

- Construction Monitoring & Close-out Compliance Certification (page 24)

THE FOLLOWING DOCUMENTS SHALL BE SUBMITTED TO THE DECD CONSTRUCTION SPECIALIST DURING THE CONSTRUCTION PHASE OF THE PROJECT:

- Copy of the contractor’s approved schedule of values.

- Copy of the contractor’s construction schedule.  Any adjustments to the schedule throughout construction must be submitted to DECD.

- Approved monthly requisitions.  Back up materials may be requested.

- Job meeting minutes.

- Approved change orders.  Back up materials may be requested.

- Copies of correspondence between Owner, Architect and/or Contractor.

THE FOLLOWING DOCUMENTS SHALL BE SUBMITTED TO THE DECD CONSTRUCTION SPECIALIST AT THE COMPLETION OF THE PROJECT:

- Certificate of occupancy (where applicable)

- INTENTIONALLY OMITTED FOR SHPO PROJECTS

- Certificate of Substantial Completion (AIA form G704)

- Contractor’s Affidavit of Payment of Debts and Claims (AIA form G706)

- Contractor’s Affidavit of Release of Liens (AIA form G706A)

- Subcontractors and Suppliers Release or Waiver of Liens.

- Consent of Surety Company to Final Payment (AIA G707)

- Consent of Surety to a Reduction in or Partial Release of Retainage at 50% project completion, if applicable: (AIA form G707A).  Requires DECD concurrence.

- Final Application and Certificate for Payment (AIA form G702, and continuation sheet G703).

- Certificate of Conformance stating that the completed project meets the Secretary of the Interior’s Standards for the Treatment of Historic Properties (page 27)

- Fully executed and filed Preservation Restriction

Construction Oversight and Technical Assistance:

Construction monitoring by the Construction Grant Coordinator includes:

- Review budgets and cost estimates as they relate to construction costs.

- Review plans and specifications for conformance to Agency requirements prior to bidding.

- Assist Developer/Sponsor during the bidding period.

- Review bid documents, bid advertisements, bid instructions and bidding requirements

- Attend and oversee pre-bid inspections, bid openings, construction contract briefings, and    construction contract execution meetings.

- Review construction bids, bid bonds, and contractor selection.

- Compliance review of executed construction contract documents received; review contracts,   bonds, schedule of values and insurance certificates between Sponsor and General Contractor

- Construction Oversight and Technical Assistance: Monitor progress of work during construction for compliance with agency, state & federal requirements and procedures, (labor and safety standards, wage standards, etc.)

- Conduct periodic inspections of the project construction activities.

- Review the following:  construction meeting minutes, proposal requests, change orders; costs, review requisitions and construction periodical payments for work completed; architect’s supplemental instructions and directives; and correspondence.

- Review and process payment applications for disbursement of state funds.

- Review materials and products being used in the construction.

- Participate in the final inspection of the construction contract to ensure that the completed work is satisfactory. Review construction contract certificate of completion.

- Review construction closeout procedures with sponsor prior to acceptance of a project.

- Review construction closeout documentation prior to acceptance of a project, including certificates of occupancy and record documents. Certificates of substantial completion, affidavits of payments of debts, releases of liens, lien waivers, final applications and certificates for payment must also be reviewed.

BIDDING, CONTRACTING & CONSTRUCTION REQUIREMENTS FOR STATE PROGRAMS AT $250,000 OR LESS

CONSTRUCTION BID PACKAGE, DRAWINGS AND SPECIFICATIONS

COMPLIANCE CERTIFICATION

GRANTEE: _____________________________________________________________

PROJECT NAME AND MUNICIPALITY: ____________________________________

________________________________________________________________________

I,___________________________________, as the responsible  grantee  do hereby certify that the construction documents (Bid Package, Drawings & Specifications) shall be completed by a licensed Historical Architect for the above project and certify the following:

- A complete copy of the Bid Package and Invitation to Bid shall be submitted to or reviewed by the Department of Economic & Community Development (DECD).

- The Drawings and or Specifications for the above Project shall cover the scope of work, as indentified in the HRF Application.

- The DECD Bidding, Contracting and Construction Guidelines for State Programs have been thoroughly reviewed by the grantee and/or qualified design professional.

- The Bid Package shall be technically correct and complete and shall clearly show that all of the DECD terms and conditions for bidding the project shall be met.

Signed_________________________________________

Title: __________________________________________________________________

Address_________________________________________________________________

Telephone______________________________________Date_____________________

CONSTRUCTION CONTRACT AND MONITORING

COMPLIANCE CERTIFICATION

GRANTEE: _____________________________________________________________

PROJECT NAME AND MUNICIPALITY: ____________________________________

________________________________________________________________________

I, ___________________________________, and as the responsible grantee do hereby certify that the bid results shall be reviewed by a licensed professional engineer or architect for the above project and certify the following:

- The qualified design professional shall assess and tabulate all of the bids and shall make a recommendation to award the bid to the lowest responsible bidder whose bid shall be the lowest of those bidders possessing the skill, ability and integrity necessary to faithfully perform the work.

- The required bid result documentation shall be submitted to DECD at the completion of bidding before the grantee moves forward with executing the construction contract.

- The lowest responsible bidders executed contract, grantee’s authority to execute, and all other documentation required by the DECD once the general contract is executed shall be forwarded to the DECD before construction commences.

- It shall be the responsibility of the grantee to provide construction oversight and inspection on the project by following all of the procedures and submitting all of the documentation indicated in the Construction Monitoring Procedures.

Signed_________________________________________

Title: __________________________________________________________________

Address_________________________________________________________________

Telephone______________________________________Date_____________________

PRINTED ON ARCHITECT’S LETTER HEAD

CERTIFICATE OF CONFORMANCE

This is to certify that the work executed on the [name of the project property] was performed by the [name of the grantee] in [municipality], Connecticut in accordance with plans and specifications approved by the State Historic Preservation Office and that all work executed conforms to the U.S. Secretary of Interior’s Treatment of Historic Properties.

|  | President, [Grantee Organization] [Grantee Organization] In [municipality], Connecticut |
| --- | --- |
|  | Date |
|  | [Name of Architect] [Architecture Firm] |
|  | Date |