System Development Methodology

Project Management Plan

Project Name:  AASHTO Trns.port Upgrade and Implementation

Project Profile #:  xxxxxxxxxxxxxxx

Agency:  ConnDOT

Agency Division/Unit Bureau:  Bureau of Engineering and Highways

Revision:	1.0

Date:	10/6/2009

## Sign-off Section

| Approved by: |
| --- |
| <enter name> |  |
| Executive Sponsor | Date |
| Comments: |  |
| Business Manager | Date |
| Comments: |  |
| <enter name> |  |
| Technology Manager | Date |
| Comments: |  |

1.0      PROJECT SUMMARY

Business Issue

Describe the problem to be solved or opportunity to be achieved.  Summarize the conditions that created the need for the new system or capability.

ConnDOT utilizes a small portion of Trns.port BAMS/DSS and Estimator. It also actively utilizes most of SiteManager for its construction management activities. These products interface with BMIS (mainframe bid management system) and numerous non-integrated databases and spreadsheets to handle the proposal, estimate, letting, award and construction management needs of the Department. It has become apparent that our current business process is flawed. It is fragmented and the following issues have been highlighted. Outdated software versions Cumbersome interface programs Under-utilization of software capabilities Duplication of effort Lack of checks and balances

Project Mission/Objectives

Define the overall goals and objectives of the new system and how this investment fits into the Agency Mission or Strategic Plan.

The goal is to address existing preconstruction and construction Trns•port systems in need of replacement or upgrade. It is also the partial or full replacement of its mainframe and stand alone preconstruction legacy systems with additional AASHTO Trns.port products in order to take advantage of a totally integrated, enterprise solution. Implementation of these Trns.port products presents opportunities to improve the efficiency of the workflow at ConnDOT and significantly improve our cost-estimating process. It would consolidate processing for the planning, estimation, preconstruction, advertisement, letting and award, decision support and construction functions into an integrated set of products designed for the transportation industry.

High Level Requirements

List the key capabilities that must be enabled as a result of the project.  List the federal, state, local, and private agencies or organizations that will be impacted by the project.

Online Bidding (DAS Approval) Expedite allows bidders to receive proposal information including item schedules, DBE requirements, and affidavits; enter all information required for a valid proposal; and submit item bids in a secure machine-readable form. Bid Express is an online bid exchange service. It is a two-way service: publishing bid-related information from ConnDOT to the contracting community, and allowing online, secure bid submission from the contracting community to ConnDOT. Bid Express also enables electronic bid bond verification. Estimates Estimator is a PC-based, stand-alone cost estimation system that assists in the preparation of detailed estimates. It is well-suited for distributing the estimation function throughout ConnDOT and for exchanging data with design consulting firms. Web Trns.port Web Trns.port is an online system that will be used ConnDOT for managing project information and automating processes during the early phases of a construction project – including proposal preparation, estimation, bid letting management, and project award. Construction Management SiteManager is a client/server based construction management tool. It will be used by ConnDOT for data entry, tracking, reporting, and analysis of contract data from contract award through finalization. Decision Support BAMS/DSS is a complete historical data warehouse specifically designed to provide ConnDOT decision support in the areas of bid monitoring and evaluation, vendor (contractor, subcontractor, and DBE) and market analysis, item price estimation, and the planning and budgeting process.

Project Benefits

Indicate how the project supports simplified or redesigned work processes that reduce costs or improve effectiveness.

The Trns.port suite and Bid Express cover all of the core business functions. Equally as important, they are completely integrated and pass data through seamless interfaces. The benefits of implementing Estimator, Web Trns.port, Bid Express, SiteManager and BAMS/DSS are significant and have been proven in the transportation management industry for over 25 years. This completely integrated group of products will Improved workflow efficiency Increased standardization and accountability Elimination of manual processes Reduction of paperwork and errors Improved detailed cost estimates Creation of a centralized database (vendor, contract, and proposed information) allowing for statistical analyses and reporting Implementation of a project management system based on AASHTO standards and best practices

2.0      PROJECT SCOPE

Describe those items/areas that are within the boundaries of the project.  Specifically document any areas that are outside the boundaries of the project, which warrant emphasis.

In Scope:

The following items/areas are included within the scope of this project:

Phase 1

Part 1: System Planning and Data Conversion

Part 2: Test Systems Implementation and Customization

Part 3: Production Implementation, Testing, and Startup

Part 4: SiteManager Business Process Assessment

The customizations in Phase 1 are intended to provide ConnDOT's users with enough

functionality to use Trns•port in production mode, but not the full range of

customizations that may be desired by the agency to meet all of its long-term

requirements. Phase 1 customizations are designed to minimize the initial effort and budget for a more rapid deployment of the system.

Not In Scope:

Phase 2

- Customizations

Phase 2 customizations will be determined when end-users are actively testing the system and using it in production. Info Tech will work with the agency to develop a detailed estimate and proposal.

3.0      PROJECT ORGANIZATION AND RESPONSIBILITIES

Executive Sponsor:      Tom Harley

Business Manager:      John Lee

Technology Manager:  Jose Romero

4.0      PROJECT TIMELINE

AASHTO Trns.port Upgrade and Implementation will utilize the DOIT Systems Development Methodology to guide the project delivery.  The following timeline illustrates the planned completion of the 7 SDM project lifecycle phases:

| Phase Summary | Baseline Start | Baseline Finish |
| --- | --- | --- |
| Business Issues Phase | 1/01/09 | 09/30/09 |
| Business Requirements Phase | 09/30/09 | 11/30/09 |
| Design Phase | 12/01/09 | 02/28/10 |
| Construction Phase | 03/01/09 | 09/30/10 |
| Testing Phase | 10/01/10 | 12/31/10 |
| Implementation Phase | 01/01/11 | 03/31/11 |
| Post-Implementation Phase | 04/01/11 | 04/30/11 |

5.0      PROJECT BUDGET SUMMARY

Indicate all Funding Sources:

( General    ( Federal    ( Bond Funds    X Other    ( Unfunded

Appropriated Special Transportation Funds

Double-click the excel object below and enter the original budget, revised budget and actuals/projection.  Other cells will be automatically calculated

**  Note **

6.0      COMMUNICATION PLAN

The objectives of the Communication Plan are to build awareness, support, and positive momentum around the project initiative.  Throughout the course of the project, there must be regular communication of the project’s performance to a number of project stakeholders.  The following stakeholders will be targeted by promotion and engagement activities:

- Project Steering Committee members

- Business/Technology partners on project wheel

- End users affected by project

The following forums will be used to facilitate communication across the various stakeholder groups and to collect feedback:

- Project Steering Committee meetings

- Business/Technology team meetings

- End user group meetings

The following tools will be used to facilitate communication across the various stakeholder groups:

- Email

- Microsoft Word/Adobe for meeting minutes

- Microsoft Project

The following communications matrix outlines the various channels of communication that will be used to communicate to the various project stakeholders:

| Stakeholders | Purpose of Communication | Owner | Method of Delivery | Date/Frequency |
| --- | --- | --- | --- | --- |
| Project Steering Committee | High level status of project Critical milestone met Issues impacting timeline | Kathy Zimmerman/John Molina | Meetings, email | Bi-monthly meetings and as needed. Emails as issues arise |
| Business Community Representitives | Business process changes System testing readiness System training Issues impacting timeline | Kathy Zimmerman | Meetings, email | Monthly meetings and as needed. Emails as issues arise |
| Technology Community Representitives | Hardware/Software requirements and changes Networking issues 3rd party (i.e. DOIT) requirements/changes Issues impacting procurement of resources Issues impacting implementation System training monitoring Security standards | John Molina | Meetings, email | Monthly meetings and as needed. Emails as issues arise |
| End User Community | Business process changes Business requirements System changes System training | Kathy Zimmerman | Meetings, email | Meetings and as needed. Emails as system progresses and issues arise |

7.0  EXTERNAL PROJECT CONSIDERATIONS

The following projects are related to the AASHTO Trns.port Upgrade and Implementation  project.  This project may share planned project resources or have related project goals where a level of monitoring and coordination is required between the projects.

- BMIS  - Bid Management Information System.  Current bid proposal creation thru award system.  Shares same technical resources and will be required to provide data to Trns.port sytems

- SiteManager  - Currently in use.  Requires upgrade and use of same technical resources.

- Shared Technical Resources  - All technical DOT staff currently are assigned to multiple projects and tasks.  Ample lead time in requests for staff support is critical in order to be able to accommodate needs for Trns-port project.

8.0      RISK MANAGEMENT

Risk Assessment

Double-click on the table below.  The grey cells are automatically calculated.  Click on the red triangle in the upper right corner of the “impact assessment” cell to see instructions on how to score the impact assessment.  Place an “x” in the cell that most appropriate describes the probability of the stated risk event, the “x” will use the impact assessment to calculate the risk score shown in the grey cells.

Risk Mitigation

9.0      CRITICAL SUCCESS FACTORS

List those things that absolutely must happen in order for the project to be successful.  Typically no more than 4-5 critical success factors listed.

- Get required funding

- Acquire necessary hardware/software

- Have adequate technical resources for implementation and support

- Proper training, communication, feedback from employees who will be utilizing the system

10.0  KEY PLANNING ASSUMPTIONS/CONSTRAINTS

List the key assumptions that will drive the planning and execution of the project below

Schedule

- Other projects will not take precedent over project

- Scope of project does not grow

Budget

- Adequate monies approved and allocated in timely manner

- Additional monies allocated if costs exceed budget

Resource

- Adequate technical resources are available to support the project

- Knowledgeable resources do not retire or leave project

- Personnel have adequate time to perform tasks

Other

- Department business processes can be modified to accommodate industry standard business practices driven by the software implementation

11.0  ORGANIZATIONAL STANDARDS AND POLICIES

List any enterprise or agency standard processes, guiding organizational strategy and IT policies that will be used to guide the system development effort.  It is important to include the specific version numbers of such standards and policies, because the project team will build their project plans based on the standards and policies that are in place and approved at the time of the project launch.

The AASHTO Trns.port Upgrade and Implementation Project will adopt the following organizational standards and policies to guide project planning and execution.

| Organizational Standards & Policies | Mandatory/ Optional |
| --- | --- |
| Software Development Methodology (SDM) <enter sdm version 2.2> | Mandatory |
| State of Connecticut – Enterprise Wide Technical Architecture (EWTA) <enter EWTA version #) | Mandatory |
| State IT Policies HIPAA Security Policy Use of Relational Data Base Systems Implementation and Deployment of State Agency Internet Sites and Extranet Sites Network Security and Procedures for use by all State Agencies State Property Control Manual Universal Web Site Accessibility Policy for State Web Sites - Version 4.0 | Mandatory |
| State Application Development Guidelines Development Guidelines for Web Based Applications version 3.1 General Development Guidelines for Service Oriented Architecture Based Applications version 1.0 | Mandatory |

# 12.0 PHASE EXIT CRITERIA

This section defines the exit criteria that must be satisfied in order to proceed to a subsequent SDM phase.  Each phase’s exit criteria should be understood by the project team at the start of the phase to ensure that the necessary activities/tasks to achieve the exit criteria are addressed during the phase execution.

This template lists the standard phase exit criteria.

Any planned deviation from the standard exit criteria must be listed as an exception within this document, and must be approved by the Business and Technology Manager.

Documentation of additional project specific exit criteria is encouraged.

Before exiting each phase, the status of the exit criteria for the current phase must be updated in preparation for each Phase-End Decision Point Meeting with the Project Steering Committee (PSC).  That status field for each criterion should either state “Achieved” or “Not Achieved”.

The status of the phase-end exit criteria is included in the Phase-End Decision Point Meeting presentation (it is a standard slide in the presentation template).

### Business Issue Phase Exit Criteria

| # | Exit Criteria | Status |
| --- | --- | --- |
| 1 | Request for Information (RFI) Completed (Optional) | Completed |
| 2 | Solution Approach Document Completed | Completed |
| 3 | Project Management Plan Completed | Completed |
| 4 | Detailed Business Requirements Phase Schedule in MS Project Completed | Completed |
| 5 | Cost/Benefit Analysis Complete | Completed |
| 6 | Phase-End Decision Point Meeting Presentation Signoff Achieved | Completed |
| 7 | Project Profile Signoff Achieved | Completed |

#### Exit Criteria Exception:

| # | Exception Explanation | Exception Impacts | Action Items |
| --- | --- | --- | --- |

### Business Requirements Phase Exit Criteria

| # | Exit Criteria | Status |
| --- | --- | --- |
| 1 | Phase Kickoff Meeting Conducted |  |
| 2 | Business Process Model Signed Off (Optional) |  |
| 3 | Business Requirements Signed Off |  |
| 4 | Technical Requirements Signed Off |  |
| 5 | Solution Alternatives Document Completed |  |
| 6 | RFP/ITB Evaluation Completed (Optional) |  |
| 7 | Proof of Concept Evaluation Form Completed (Optional) |  |
| 8 | Solution Recommendation Confirmed |  |
| 9 | Deployment Strategy & Plan Completed |  |
| 10 | Detailed Design Phase Schedule in MS Project Completed |  |
| 11 | Project Management Plan Updated |  |
| 12 | Cost/Benefit Analysis Updated |  |
| 13 | Phase-End Decision Point Meeting Presentation Signoff Achieved |  |

#### Exit Criteria Exception:

| # | Exception Explanation | Exception Impacts | Action Items |
| --- | --- | --- | --- |

### Design Phase Exit Criteria

| # | Exit Criteria | Status |
| --- | --- | --- |
| 1 | Phase Kickoff Meeting Conducted |  |
| 2 | Contract Award Completed (Optional) |  |
| 3 | General Design – TRB Signoff Approved |  |
| 4 | General Design - Decision Point Meeting Presentation Signoff Achieved |  |
| 5 | Detailed Design – TRB Signoff Approved |  |
| 6 | Test Strategy & Plan Document Created |  |
| 7 | Requirements Traceability Matrix Created |  |
| 8 | Detailed Construction Phase Schedule in MS Project Completed |  |
| 9 | Project Management Plan Updated |  |
| 10 | Cost/Benefit Analysis Updated |  |
| 11 | Phase-End Decision Point Meeting Presentation Signoff Achieved |  |

#### Exit Criteria Exception:

| # | Exception Explanation | Exception Impacts | Action Items |
| --- | --- | --- | --- |

### Construction Phase Exit Criteria

| # | Exit Criteria | Status |
| --- | --- | --- |
| 1 | Phase Kickoff Meeting Conducted |  |
| 2 | Development Environments Signed Off |  |
| 3 | Code & Unit Testing Completed |  |
| 4 | Code Merges Completed (Optional) |  |
| 5 | System Bill of Materials Document Updated |  |
| 6 | Testing Environments Signed Off |  |
| 7 | Training Environments Signed Off (Optional) |  |
| 8 | Integration Test Cases Completed |  |
| 9 | System Test Cases Completed |  |
| 10 | User Acceptance Test Cases Completed |  |
| 11 | Performance Test Cases Completed (Optional) |  |
| 12 | Requirements Traceability Matrix Updated |  |
| 13 | User Documentation & Training Materials Completed |  |
| 14 | Disaster Recovery Plan Completed (Optional) |  |
| 15 | Implementation Backout & Recovery Plan Completed |  |
| 16 | Production Support & Administration Document Completed |  |
| 17 | Detailed Testing Phase Schedule in MS Project Completed |  |
| 18 | Project Management Plan Updated |  |
| 19 | Cost/Benefit Analysis Updated |  |
| 20 | Phase-End Decision Point Meeting Presentation Signoff Achieved |  |

#### Exit Criteria Exception:

| # | Exception Explanation | Exception Impacts | Action Items |
| --- | --- | --- | --- |

### Testing Phase Exit Criteria

| # | Exit Criteria | Status |
| --- | --- | --- |
| 1 | Phase Kickoff Meeting Conducted |  |
| 2 | Integration Testing Signoff |  |
| 3 | System Testing Signoff |  |
| 4 | User Acceptance Testing Signoff |  |
| 5 | Performance Testing Signoff (Optional) |  |
| 6 | Recovery Testing Signoff |  |
| 7 | Production Support & Administration Document Signoff |  |
| 8 | Detailed Implementation & Post-Implementation Phase Schedule in MS Project Completed |  |
| 9 | Project Management Plan Updated |  |
| 10 | Cost/Benefit Analysis Updated |  |
| 11 | Phase-End Decision Point Meeting Presentation Signoff Achieved |  |

#### Exit Criteria Exception:

| # | Exception Explanation | Exception Impacts | Action Items |
| --- | --- | --- | --- |

### Implementation Phase Exit Criteria

| # | Exit Criteria | Status |
| --- | --- | --- |
| 1 | Phase Kickoff Meeting Conducted |  |
| 2 | Go/No-Go Meeting Signoff – After Initial Solution Deployment |  |
| 3 | Parallel Test Results Signoff (Optional) |  |
| 4 | Legacy System(s) De-activated per Plan (Optional) |  |
| 5 | Go/No-Go Meeting Signoff – Pilot Deployment Results (Optional) |  |
| 6 | Go/No-Go Meeting Signoff – General Deployment Results |  |
| 7 | Project Management Plan Updated |  |
| 8 | Cost/Benefit Analysis Updated |  |
| 9 | Production Support Turnover Completed |  |
| 10 | Phase-End Decision Point Meeting Presentation Signoff Achieved |  |

#### Exit Criteria Exception:

| # | Exception Explanation | Exception Impacts | Action Items |
| --- | --- | --- | --- |

### Post-Implementation Phase Exit Criteria

| # | Exit Criteria | Status |
| --- | --- | --- |
| 1 | Post-Implementation Reviews Conducted |  |
| 2 | Project Lessons Learned Documented and Published |  |
| 3 | Project Management Plan Updated |  |
| 4 | Cost/Benefit Analysis Updated |  |
| 5 | Project Summary Documented and Published |  |
| 6 | Project Team Resources Released |  |

#### Exit Criteria Exception:

| # | Exception Explanation | Exception Impacts | Action Items |
| --- | --- | --- | --- |