|  | Phase 1 | Phase 2 | Phase 3 |
| --- | --- | --- | --- |
| Deliverables | Service Development Enterprise Standards Best Practices Templates Documentation New Hardware for mainframe ECM System Monitor Configuration SmartRecovery Installation IBM Scanning Solution Architecture Optimization ECM Architecture Review | Atlas Implementation Business Analysis Implementation Training Import of Global Schedules Redaction Module Implementation Onboarding of Pilot Agencies State Library DEEP | Existing Agency Onboarding DSS DMV New Agency Onboarding OTT DOT DOL DAS ECM Architecture Review Case Study / Final Report |
| Benefits | Eliminate nightly downtown when backups are performed Ability for agencies to recover single files without BEST restoring the entire object store Proactively monitor the health of the ECM environment and fix issues before service is impacted Enhance ECM Infrastructure Develop ECM Roadmap / Capacity Plan for next 2 years Establish a sustainable enterprise scanning solution Establish State-wide ECM standards and best practices, etc. Create templates and methodologies for agencies joining ECM Develop criteria to help agencies determine best path to scanning solutions | Provide ability for ECM Agencies to redact electronic documents Provides automation for governance of Records Management Ability for the State Library to replace paper based processes Allows applicable statutes to be linked in Record Retention Schedules State Library can begin managing their electronic records within the enterprise repository DEEP’s records retention schedules can be maintained automatically through Atlas DEEP & CSL will be notified through the system when files reach the end of their retention period and workflow is kicked off for disposition Full electronic audit trail for defensible disposition | Four new agencies can manage electronic records within enterprise content repository Six ECM agencies maintain record retention schedules automatically through Atlas Six agencies' will be notified through the system when files reach the end of their retention period and workflow is kicked off for disposition Ensure sustainability of ECM Architecture Develop ECM Roadmap/Capacity Plan for next 2 years Use our findings to market the service to other agencies |
| Duration | 6 months | 5 months | 12-15 months |
| Costs | Bond | Ongoing (Enterprise [DAS]) | Bond | Ongoing (DEEP/CSL/DAS) | Bond | Ongoing (Phase 3 Agencies) |
|  | $1,014,981.82 | $31,680.00 | $897,269.62 | $38,257.26 | $3,476,038.66 | $343,722.00 |