Business Portal Status Overview

eGovernment Provider that will deploy a self-funded model that will include the following:

| Sustainable, reliable funding eGovernment Application development Security and privacy compliance Dedicated local staffing | Technology and hosting Marketing and research Customer service Web design and usability |
| --- | --- |

Connecticut’s Priorities

- New CT.gov Portal  (Target launch within 9 months of contract start date)

- Redesigned  templates for CT.gov and agencies

- New Web Content Management System (WCMS) – Ektron

- New Business Portal  (Target launch within 9 months of contract start date)

- Implement primary revenue generating application (DMV Driver History) (Target launch within 3 months of contract start date)

- Develop Business Plan with priorities for the coming year

Status of Contract

- Contract and Exhibits have all be developed but are still under review by vendor and State

- One contract issue in “Protection of Confidential Language” section.  Vendor and State attorneys are working out

- We hope to have contract to the Attorney General’s Office by July 26

- We anticipate 1-2 months for contract approval

- We have draft Statements of Work (SOW) for the first three projects (1. CT.gov portal and WCMS, 2. Business Poral, 3. Revenue generating Application)

- We expect the SOW’s to be signed at the time the Contract and Exhibits are signed/approved