IT INVESTMENT CAPITAL FUND

PROJECT CHANGE REQUEST

To:		Information Technology Strategy and Investment Committee

John Vittner, Office of Policy & Management

FROM:	Scott D. Jackson, Commissioner

Date:	 July 16, 2018

AGENCY:  Connecticut Department of Revenue Services

PROJECT NAME: I/T Modernization CTax

PROJECT MANAGER:  Philip Soucy

Original Funds Requested:		$ 40,000,000

Additional Funds Requested:	$ 13,000,000

New Total Funds Requested:	$ 53,000,000

Instructions:

- Please complete the below table describing your change(s), the rationale for the change(s), any additional funding required to support the change(s) and the Fiscal Year any additional funding is needed.

- Please also provide:

  - An update to the original Investment Brief (Financial Spreadsheet and Brief Word Document)

  - A high level project plan that will also depict key milestones, associated dates and required funding for each milestone

| Change Description | Rationale for Change | Amount of Additional Funding ($$) | Date additional funding is required |
| --- | --- | --- | --- |
| DRS is requesting additional funding for the I/T CTax project scheduled to begin in October/November 2018. | The bid came back more than the amount the Agency anticipated based upon input from State contractor (Gartner). The Agency originally estimated $56.4M, but lowered the estimate based on feedback from outside consultants to $40M. DRS went to the Committee based on the information we had available at that time. It should be noted that the vendor bid came back in excess of $64M. Through successful negotiations between the vendor and DRS/DAS we were able to reduce the price in excess of $14M. The $53M request covers the negotiated price plus $3M for any unanticipated change requests | $13,000,000 | 9/1/2021 |