IT INVESTMENT CAPITAL FUND

PROJECT CHANGE REQUEST

To:		Information Technology Strategy and Investment Committee

John Vittner, Office of Policy & Management

FROM: Michael Gilbert

Date: May 9, 2014

AGENCY: Department of Social Service

PROJECT NAME: Health Insurance Exchange and Integrated Eligibility Project

PROJECT MANAGER:

Original Funds Requested:		$ 13,699,707

Additional Funds Requested:	$   5,076,904

New Total Funds Requested:	   18,776,611

Instructions:

- Please complete the below table describing your change(s), the rationale for the change(s), any additional funding required to support the change(s) and the Fiscal Year any additional funding is needed.

- Please also provide:

  - An update to the original Investment Brief (Financial Spreadsheet and Brief Word Document)

  - A high level project plan that will also depict key milestones, associated dates and required funding for each milestone

| Change Description | Rationale for Change | Amount of Additional Funding ($$) | Date additional funding is required |
| --- | --- | --- | --- |
| Consultants | Addition of IV&V vendor, staff augmentation at BEST, increase to First Data contract, increased change management costs | 556,818 677,000 1,233,818 | SFY 2015 SFY 2016 TOTAL |
| Equipment | Addition of telephony and Deloitte hosting environment, increased hardware and software costs | 1,940,338 66,102 49,920 2,056,360 | SFY 2015 SFY 2016 SFY 2017 TOTAL |
| Other | Unanticipated space needs | 26,593 | SFY 2015 |
| Contractuals | Final ImpaCT DDI contract higher than anticipated, change order for Financial Management, additional costs for ImpaCT interfaces with other systems | 887,571 872,562 1,760,133 | SFY 2016 SFY 2017 TOTAL |
| Summary of All Years |  | 2,523,749 1,630,673 922,482 5,076,904 | SFY 2015 SFY 2016 SFY 2017 TOTAL |