IT INVESTMENT CAPITAL FUND

PROJECT CHANGE REQUEST

To:		Information Technology Strategy and Investment Committee

John Vittner, Office of Policy & Management

FROM:	Michael Gilbert

Date:		December 3, 2015

AGENCY:	Department of Social Services

PROJECT NAME: 	Health Insurance Exchange and Integrated Eligibility Project

PROJECT MANAGER: 	Vance Dean

Approved Funds Requested:	$ 18,776,611

Additional Funds Requested:	$ 14,730,508

New Total Funds Requested:	$ 33,507,119

Instructions:

- Please complete the below table describing your change(s), the rationale for the change(s), any additional funding required to support the change(s) and the Fiscal Year any additional funding is needed.

- Please also provide:

  - An update to the original Investment Brief (Financial Spreadsheet and Brief Word Document)

  - A high level project plan that will also depict key milestones, associated dates and required funding for each milestone

| Change Description | Rationale for Change | Amount of Additional Funding ($$) | Date additional funding is required |
| --- | --- | --- | --- |
| Consultants | KPMG Consulting, PMO Directors, increased scope for First Data (QA), Change Management (OSD), eMPI, Child Support System Feasibility Study | 3,092,343 939,117 4,031,461 | SFY 2016 SFY 2017 TOTAL |
| Contractuals | Matching funds for Exchange 2013 and 2014 Level 1 grants, ImpaCT security, timeline and scope revisions, eMPI, DSS/AHCT integration | 6,683,335 2,927,054 9,610,389 | SFY 2016 SFY 2017 TOTAL |
| Equipment | Hardware and software purchases | 70,166 | SFY 2016 |
| Miscellaneous | Travel, supplies, training, UAT labs | -77,872 96,365 18,493 | SFY 2016 SFY 2017 TOTAL |
| Other | Transfer to Access Health CT | 1,000,000 | SFY 2016 |
| Summary of All Years |  | 10,767,972 3,962,536 14,730,508 | SFY 2016 SFY 2017 TOTAL |