REVISED SCHEDULE

DOCKET NO. 508– The United Illuminating Company (UI) application for a Certificate of Environmental Compatibility and Public Need for the Milvon to West River Railroad Transmission Line 115-kV Rebuild Project that consists of  the relocation and rebuild of its existing 115- kilovolt (kV) electric transmission lines from the railroad catenary structures to new steel monopole structures and related modifications to facilitate interconnection of the rebuilt 115-kV electric transmission lines at UI’s existing Milvon, Woodmont, Allings Crossing, Elmwest and West River substations along approximately 9.5 miles of the Connecticut Department of Transportation’s Metro-North Railroad corridor traversing the municipalities of Milford, Orange, West Haven and New Haven, Connecticut.

| Application received | 02/28/2022 |
| --- | --- |
| Completeness review | 03/24/2022 |
| Council Interrogatories Set-One Filed Set-One responses due | 04/01/2022 04/21/2022 |
| Pre-hearing conference via Zoom 11:00 a.m. | 04/06/2022 |
| Exchange of Interrogatories between Parties and Intervenors | 04/14/2022 |
| Deadline for Pre-filed testimony and responses to interrogatories | 04/21/2022 |
| Deadline to request Party/Intervenor status | 04/21/2022 |
| Public Hearing 2:00 p.m. evidentiary session and 6:30 p.m. public comment session via Zoom conferencing | 04/28/2022 |
| Exchange of Interrogatories between Parties and Intervenors | 05/10/2022 |
| Deadline for Pre-filed Testimony, Responses to Interrogatories, and Submission of Late Filed Exhibits | 05/17/2022 |
| Continued Evidentiary Session using Zoom conferencing – 2:00 p.m. | 05/24/2022 |
| Final Exchange of Interrogatories between Parties and Intervenors | 05/31/2022 |
| Deadline for Responses to Interrogatories, and Submission of Late Filed Exhibits | 06/07/2022 |
| Deadline for Responses to Interrogatories, and Submission of Late Filed Exhibits (with extension granted by the Council) | 06/08/2022 |
| Continued Evidentiary Session using Zoom conferencing – 2:00 p.m. (refer to Hearing Information section on Docket 508 project webpage for Zoom conferencing log in/call in) | 06/14/2022 |
| Close of Evidentiary Record | 06/14/2022 |
| Close of Public Comment Period | 07/14/2022 |
| Draft Findings of Fact | 07/21/2022 |
| Draft Findings of Fact, Opinion & Decision & Order | 08/04/2022 |
| Deadline for Decision | 02/28/2023 |

Siting Analyst:  Michael Perrone