VIA ELECTRONIC MAIL

June 4, 2020

Susan J. Bellion

Project Siting Specialist - Transmission Siting

Eversource Energy

P.O. Box 270

Hartford, CT  06141-0270

susan.bellion@eversource.com

RE:	DOCKET NO. 461A - Eversource Energy Certificate of Environmental Compatibility and Public Need for the construction, maintenance, and operation of a 115-kilovolt (kV) bulk substation located at 290 Railroad Avenue, Greenwich, Connecticut, and two 115-kV transmission circuits extending approximately 2.3 miles between the proposed substation and the existing Cos Cob Substation, Greenwich, Connecticut, and related substation improvements.

Dear Ms. Bellion:

Pursuant to Regulations of Connecticut State Agencies §16-50j-62 (b) and in response to your email of June 4, 2020, the Connecticut Siting Council (Council) staff hereby approves a temporary change to the Development and Management (D&M) Plan to allow for two additional work hours this evening (June 4), from 6 PM to 8 PM, to complete duct bank concrete work on Indian Harbor Drive and Railroad Avenue that has been delayed due to concrete plant delays and traffic on I-95 that are preventing the timely delivery of concrete to the work sites.

This approval applies only to the temporary additional work hours requested in your email of June 4, 2020.  Any additional changes to the D&M Plan require advance notification and approval in accordance with the Council’s approval of the D&M Plan (Vol. 2, Part 1) on January 17, 2019.  Furthermore, the Certificate Holder is responsible for reporting requirements pursuant to Regulations of Connecticut State Agencies Section 16-50j-62.

Please be advised that deviations from this plan are enforceable under the provisions of the Connecticut General Statutes § 16-50u.

Thank you for your attention and cooperation.

Sincerely,

s/Melanie Bachman

Melanie Bachman

Executive Director

c: Kathleen M. Shanley

# From: Bellion, Susan J <susan.bellion@eversource.com> 
Sent: Thursday, June 4, 2020 1:59 PM
To: Bachman, Melanie <Melanie.Bachman@ct.gov>
Cc: Clarke, Robert P <robert.clarke@eversource.com>; Shanley, Kathleen M <kathleen.shanley@eversource.com>
Subject: GSLP: Extended Hour Request-Indian Harbor Drive and Railroad Avenue, Greenwich: Thursday, 6/4/20

Dear Ms. Bachman,

Eversource is requesting an extension of work hours for this evening beyond the 6 PM curfew until 8 PM for work related to  the installation of the duct bank along both Indian Harbor Drive (near the Davis Avenue intersection) and along Railroad Avenue in Greenwich.  The reason for the request is that, due to both delays at the concrete plant and unusually high traffic today on I-95,  the concrete trucks cannot make the required number of trips to finish the concrete pours in time to meet the 6 PM curfew.

The Town of Greenwich has been notified and they understand and have no issues with the extended hours.

Thank you for your consideration of this request.

Susan J. Bellion │Project Siting Specialist - Transmission Siting │ Eversource Energy│ susan.bellion@eversource.com │ Direct: (860) 728-4628 Cell: (203) 313-4143

This electronic message contains information from Eversource Energy or its affiliates that may be confidential, proprietary or otherwise protected from disclosure. The information is intended to be used solely by the recipient(s) named. Any views or opinions expressed in this message are not necessarily those of Eversource Energy or its affiliates. Any disclosure, copying or distribution of this message or the taking of any action based on its contents, other than by the intended recipient for its intended purpose, is strictly prohibited. If you have received this e-mail in error, please notify the sender immediately and delete it from your system. Email transmission cannot be guaranteed to be error-free or secure or free from viruses, and Eversource Energy disclaims all liability for any resulting damage, errors, or omissions.