May 15th, 2007
BOE in East Hartford

CEN Network Infrastructure Meeting

Those in attendance:
John Vittner, Rob Vietzke, Tim Hilbie, Tom Sweda, Russ Feinmark, Ken Sayers, Randel Osborne, Bryan Adams, G. Ravishanker, Sarah Edson

_______________________________________________

CEN service for the Connecticut Library Association Headquarters and the Connecticut Library Consortium (State library service agency). - Thomas Sweda

Tom provided background concerning the CLA.

After discussing possible connection methods to CEN, it was recommended that CLA use the Russell Library (due to it's close proximity to CLA) to connect to CEN.

_______________________________________________

Update on Content Filtering - John Vittner

"Web Washer" appliance is being tested.
- user interface will be changing due to new product.
- tried mirroring traffic thru test devices - ran into problems.

RFI is in the process of being developed.  The expectation is that the information gathered from the RFI will feed an upcoming RFP.

_______________________________________________

Off-hours support expectations and staffing models - Rob Vietzke

CEN is looking into utilizing a NOC for off-hours monitoring of CEN.

RFP will need to be developed to get a vendor under contract to provide this service.

Looking for a September Implementation.

_______________________________________________

Opinion requested on Procedures for Responding to Law Enforcement Requests for Library Records and User Information - from Ken Wiggin

After some initial discussion, it was decided that this item would be re-added to the next meeting agenda.

John will ask the DOIT Security Officer to attend the meeting.

Ken Wiggin will also be invited to the meeting to review the "Library Policy".