| Network Infrastructure & Services Advisory Committee Meeting Minutes |
| --- |
| Date / Time: 08/12/08 1:00PM – 3:00PM | Location: Conference Room , 5th Floor, DOIT-East Hartford, CT | Meeting Facilitator: John Vittner |
| Present: John Vittner-DOIT/CEN, Charlie Estey-CTTHS, Bryan Adams-Trinity College, Sarah Edson-DHE/DOIT, Ganesan Ravishanker (Ravi)-Wesleyan University, Ken Sayers-East Hartford Schools, Tom Sweda-Bibliomation, Randel Osborn-East Haven Public Schools, Ralph Valenzisi-Norwalk Public Schools (video), Wendy Rego-DOIT/CEN |
| Not in Attendance: Russ Feinmark-CET, Tim Hillbie-Community Technical Colleges, John Kalinowski-EASTCONN, Eric Lindquist-DOIT |
| AGENDA ITEMS: |
| CEN Content Update: (Sarah Edson) Middle School Science Multimedia Bid – The Invitation to Bid on a middle school science multimedia-on-demand system for the CEN went live on the DOIT Procurement site on 8/1/08. The deadline for submitting questions was 8/12/08; however we didn’t receive any questions. Bids are due on 8/28/08. Content Filtering Project: (John Vittner) John Vittner gave an update on the new filtering solution being offered to K-12 schools and libraries which is called 8e6. CEN held training sessions offered to all of the school districts prior to the migration. The migration from the previous filtering product “N2H2” to the new filtering product “8e6” was completed in four phases. It was well received from the schools with minimum amount of problems. There has been some discussion on the minimum level of filtering and how it affects the school districts. CEN presented a draft of the filtering policy at the May CET meeting and it was adopted with no changes for the present time. It will be revisited again at the fall CET meeting. The group decided that they would like to draft and present a recommendation on what the mandatory minimum level of filtering should be and how it should be addressed with the districts. Sarah Edson has researched CIPA guidelines and examined what other State networks are doing to address minimum level of filtering. A communication path for the districts to provide feedback has not yet been established. There is a Draft Letter circulating that will go to the Superintendents. CET is given until November to make changes. Empty Seats on this Committee Tom Sweda would like to see larger independent library be a member to get a different point of view. Tom will provide a recommendation. John suggested that Jack Babbitt, UCONN, be recommended as a replace to Rob Vietzke. Ravi will provide these recommendations to Karen for inclusion at the CET meeting. Safe Harbor DR (Disaster Recovery) Higher Ed Project Ravi (Ganesan Ravishanker) reports that this project is in the final stages. Ten to twelve higher-ed schools are committed and interested in participating. Three pre-adopters wish to have the service ready by September – Fairfield University, Quinnipiac and Sacred Heart. The remaining schools are targeted for installation in October. NEREN will provide ½ rack for up to 4 years for these 10-12 schools for $300,000. The price does not include electricity. Schools opting for this service will accept these costs. CEN’s infrastructure provides connectivity to reach NEREN in Springfield. Training Offered by CEN John Vittner reports that CEN is sponsoring Internet2 IPv6 training being held at DOIT in East Hartford 10-21-08 to 10-23-08. CEN will be offering it to all of its higher-ed participants for their technical staff at an Internet2 member rate of $450. CEN will be announcing it the first week of September and registration is on a first come, first serve basis. CEN hopes to enable IPv6 over its backbone after the academic year. CEN will be offering more training sessions this academic year and suggestions on topics are welcome. CEN Rates and ISP’s Rates for CEN participants dropped again this fiscal year from $55/Mbps to $50/Mbps for internet usage and the port fee remained the same at $350/mo. CEN is adding Sprint as a third ISP in addition to Qwest and Wiltel/Level 3. CEN has asked Qwest to increase one of its OC-12 connections to a Gig-E. CEN Off-Shift Monitoring Contract The off-shift monitoring contract that was awarded to Indiana University is still in the signing stages and has not been given the green light yet. Network Lifecycle & Operational Budget John Vittner reports that CEN has had the same operational budget for 3 years. $1.3 out of the $3.2 is allocated to telecomm invoices from AT&T. There have not been additional funds for equipment refresh since the network was established. CEN recently ran a scan of their equipment to establish/check our inventory of our network. CEN is working on a plan to get something in place and establishing a budget projection of what this would cost for maintaining the network and replacing equipment on a 5 year cycle. CEN would like to offer more services to the higher-ed’s such as IPv6, multi-cast and video conferencing and needs to be ready for this growth as well as a natural growth pattern. A suggestion was made by Ravi that this group recommend a specific dollar amount to the Commission. |
| Next Meeting Date - 9-24-08 10:00-12:00 at DOIT, 101 East River Drive, East Hartford, CT Respectfully submitted Wendy Rego |