|  | Phase 1 |  | Phase 2 |  | Phase 3 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Deliverables | - Service Development - Enterprise Standards - Best Practices - Templates - Documentation - New Hardware for mainframe - ECM System Monitor Configuration - SmartRecovery Installation - IBM Scanning Solution Architecture Optimization - ECM Architecture Review |  | - IBM Atlas Implementation - Business Analysis - Implementation Training - Import of Global Schedules - Redaction Module Implementation - Enterprise Availability of Records Management Software - Onboarding of POV Agencies - State Library - OTT - Onboarding of other Agencies - DRS - DAS - DPH - CORE-CT - ECM Solutions Team |  | - Existing Agency Adjustments - DEEP - DSS - DMV - New Agency Onboarding - DOT - DOL - DAS - ECM Architecture Review - Case Study / Final Report |  |
| Benefits | - Eliminate nightly downtown when backups are performed - Recover single files without BEST restoring the entire object store - Proactively monitor the health of the ECM environment and fix issues before service is impacted - Enhance ECM Infrastructure - Develop ECM Roadmap / Capacity Plan for next 2 years - Establish a sustainable enterprise scanning solution - Establish State-wide ECM standards and best practices, etc. - Create templates and methodologies for agencies joining ECM - Develop criteria to help agencies determine best path to scanning solutions |  | - Provide ability for ECM Agencies to redact electronic documents - Provides automation for governance of Records Management - Ability for the State Library to replace paper based processes - Allows applicable statutes to be linked in Record Retention Schedules - State Library and OTT can begin managing their electronic records within the enterprise repository - OTT & CSL will be notified through the system when files reach the end of their retention period and workflow is kicked off for disposition - Full electronic audit trail for defensible disposition - ECM Solutions Team established to onboard projects, validate processes and standardization, and provide support to all agencies - Multiple major projects not funded through this request (DRS, DPH, DAS, CORE-CT) to onboard as well |  | - Three new agencies can manage electronic records within enterprise content repository - Majority of agencies on ECM will be using the same enterprise standards, ensuring compliance with statutes, regulations, and policies - ECM agencies can share data, increasing efficiency and reducing storage costs - Six additional ECM agencies maintain record retention schedules automatically through IBM Atlas - Six agencies will be notified through the system when files reach the end of their retention period and workflow is kicked off for disposition - Ensure sustainability of ECM Architecture - Develop ECM Roadmap/Capacity Plan for next 2 years - Use our findings to market the service to other agencies |  |
| Duration | 6 months |  | 5 months |  | 12-15 months |  |
| Costs | Bond | Ongoing (Enterprise [DAS]) | Bond | Ongoing (CSL/OTT/DAS) | Bond | Ongoing (Phase 3 Agencies) |
|  | $1,014,981.82 | $31,680.00 | $1,206,087.07 | $55,844.22 | $3,167,221.21 | $302,659.92 |